MIRA LOGISTICS PLAN

Freight Forwarding & Fulfillment Strategy

Product:  Mira Glasses + MiraCase (charging case, Li-ion) + Mira Ring

Monthly volume:  200–1,000 units (variable, growing)

Origin:  Shenzhen → US (DTC ecommerce via Shopify)

Special handling:  Class 9 Dangerous Goods (lithium-ion battery, ~500 mAh)

1.  THREE-PHASE STRATEGY

Phase 1 — Sample Production

You handle QC personally in Shenzhen + DDP per-parcel shipping.

You are on the ground in Shenzhen during sample production, inspecting units yourself at the factory.

100% inspection — personally verify every sample unit and coordinate directly with the manufacturer on defects and iterations.

Ship approved units via DDP carrier (YunExpress / 4PX) direct to US customers.

No US inventory, no 3PL, no freight forwarder — ship per order as orders arrive.

Use this phase to build your QC checklist: pogo pin alignment, charging function, hinge feel, lens protection, ring dock fit, battery function, LED indicators, cosmetic finish.

| Upfront capital | ~$0 |
| --- | --- |
| Delivery speed | 7–15 days |
| US returns | No (refund & keep) |
| Timeline | Production runs 1–3 (~3–6 months) |

Phase 2 — Early Mass Production

Dedicated QC contractor in Shenzhen + Integrated FF / 3PL provider.

Hire a dedicated QC contractor in Shenzhen (~$400–800/mo) to inspect 100% of units.

QC contractor receives units from the factory, runs your checklist, rejects defective units, and coordinates fixes with the manufacturer.

QC-approved units are bulk-shipped (air freight) to a US warehouse via your FF/3PL provider.

Provider handles: customs, duties, warehousing, pick/pack, Shopify fulfillment.

Customers receive orders in 2–5 days via USPS / UPS.

US return address through the provider.

| Upfront capital | Bulk inventory purchase + duties for first shipment |
| --- | --- |
| QC cost | ~$400–800/mo (dedicated SZ contractor) |
| Delivery speed | 2–5 days |
| US returns | Yes (via provider) |
| Timeline | Runs 4–8 (~6–12 months) |
| Graduation criteria | 3 consecutive production runs with <2% defect rate |

Phase 3 — Mature Mass Production

Third-party inspection firm replaces dedicated QC contractor + Integrated FF / 3PL provider.

Replace your SZ QC contractor with a pre-shipment inspection firm (HQTS, Pro QC International) on a sampling basis.

Sampling-based inspection: firm visits factory every 3–5 shipments, pulls random units, runs your checklist, sends pass/fail report with photos.

FF/3PL provider continues to handle everything from SZ pickup to US customer delivery.

Monitor for quality fade: material substitution, component downgrade, dimensional drift.

| QC cost | ~$200–400 per inspection (not per month) |
| --- | --- |
| Delivery speed | 2–5 days |
| US returns | Yes (via provider) |
| Timeline | Run 9+ (ongoing) |

2.  KEY DECISION FACTORS

Duties dominate costs and make per-order pricing nearly identical across providers. The real differentiators are:

Delivery speed — 2–5 days vs 7–15 days. At $650 retail, slow shipping kills conversion.

Quality control — Someone inspects before the customer opens the box, or nobody does. One bad unit = one devastating review.

Upfront capital — $0 vs ~$100K+. Determines which options are even available to you.

US returns — At $650, "refund and keep" is too expensive and "ship back to China" is a non-starter. You need a US return address.

Operational complexity — Every hour spent coordinating logistics partners is an hour not spent reducing COGS.

3.  INTEGRATED FF + US 3PL PROVIDERS

Tier 1 — Get Quotes Immediately

These proven providers handle both freight forwarding from China AND US-based fulfillment. Contact all three.

Flexport

| What they do | FF + customs + own US warehouses + pick/pack/ship — all native, one platform |
| --- | --- |
| HQ / Size | San Francisco · $2.3B raised · ~2,500 employees |
| Monthly minimum | $5,000 fulfillment spend |
| US warehouses | ~5 owned hubs |
| Shopify integration | Yes (+ Amazon, Walmart, SHEIN) |
| Dashboard | Best in class |
| China-side QC | ✗ No (handled separately) |
| Lithium battery / DG | ✔ Extensive experience |
| Credit terms | Net 30 |
| Best for | 600+ orders/mo where the $5K minimum stops mattering. Best technology, tightest integration. |
| Watch out for | At 200 orders/mo you pay $5K for ~$1,600 of services. Recent BBB complaints about abrupt minimum rollout. Smaller accounts get less support. |

ShipBob + FreightBob

| What they do | US 3PL (60+ warehouses) + inbound freight from China via Flexport/Maersk partnerships |
| --- | --- |
| HQ / Size | Chicago · $330M raised · ~1,000 employees |
| Monthly minimum | ~$275/mo (much lower than Flexport) |
| US warehouses | 60+ locations (best delivery coverage) |
| Shopify integration | Yes (native app) |
| Dashboard | Strong — FreightBob integrated into the same ShipBob dashboard |
| China-side QC | ✗ No (handled separately) |
| Lithium battery / DG | ✔ Formal SDS vetting process. Submit Safety Data Sheet, UN number, watt-hour rating for approval. |
| Credit terms | Net 30 |
| Best for | 200–600 orders/mo. Lowest minimums of the big players. Best US delivery network. |
| Watch out for | Freight is partnered (Flexport runs it under the hood), not native. More warehouse complaints about lost/damaged inventory than Flexport. |

Lansil Global

| What they do | FF + Shenzhen warehouse + US warehouses (NV, PA) + fulfillment + sourcing. Evaluate purely as a FF/3PL. |
| --- | --- |
| HQ / Size | Shenzhen · Private/bootstrapped · ~50–100 employees · Founded 2015 |
| Monthly minimum | Not published — likely much lower than Flexport |
| US warehouses | 2 (Nevada + Pennsylvania) |
| Shopify integration | Yes (native + CSV) |
| Dashboard | Basic |
| China-side QC | ✔ Available (handled separately) |
| Lithium battery / DG | ⚠ Must verify — ask directly |
| Credit terms | Up to 60 days, up to $1M |
| Best for | Potentially lowest minimums and most flexible. SZ warehouse could serve as staging/handoff point. 60-day credit terms are attractive. |
| Watch out for | Much smaller than Flexport/ShipBob. Basic dashboard. Only ~50 Trustpilot reviews. Must verify electronics/DG capability. Start with a small test shipment (50 units). |

Tier 2 — Worth Exploring

Floship

| What they do | FF + US warehouses (CA, TN, IN, NJ) + fulfillment. Purpose-built for Asia-origin DTC brands. |
| --- | --- |
| HQ / Size | Hong Kong · Private · ~50–100 employees · Founded 2015 |
| Monthly minimum | Custom — request quote |
| Shopify integration | Yes |
| China-side QC | ✗ No (handled separately) |
| Lithium battery / DG | ⚠ Must verify |
| Best for | May offer more flexible minimums and competitive pricing for Asia-origin brands. 4 US warehouse locations. |

Tier 3 — Only If Tiers 1–2 Do Not Work Out

| Provider | Why Tier 3 |
| --- | --- |
| Portless | No US warehouse. Ships per-parcel from China (6–10 day delivery, no US returns). Useful only as a Phase 1 bridge. |
| DIDADI Logistics | Limited track record. Few reviews. Could be price-competitive but risky for a $650 product. |
| ShipWithMina | Founded ~2022. Too new to trust with high-value electronics. Minimal reviews. |

4.  COMPARISON MATRICES

Service Capability Matrix

| Capability | Flexport | ShipBob | Lansil | Floship |
| --- | --- | --- | --- | --- |
| Freight forwarding (SZ → US) | ✔ Native | ✔ Via partners | ✔ Native | ✔ Native |
| US warehousing | ✔ ~5 hubs | ✔ 60+ locations | ✔ NV + PA | ✔ CA, TN, IN, NJ |
| US pick / pack / ship | ✔ | ✔ | ✔ | ✔ |
| China-side QC | ✗ | ✗ | ✔ Avail. | ✗ |
| China-side warehousing | ✗ | ✗ | ✔ | ✔ |
| US returns handling | ✔ | ✔ | ✔ | ✔ |
| Amazon FBA prep | ✔ | ✔ | ✔ | ✔ |
| Customs brokerage | ✔ Native | ✔ Via partners | ✔ | ✔ |
| Lithium battery / DG | ✔ Proven | ✔ Proven | ⚠ Verify | ⚠ Verify |
| Shopify integration | ✔ Native | ✔ Native | ✔ | ✔ |
| Dashboard quality | Best in class | Strong | Basic | Moderate |
| API access | ✔ | ✔ | ⚠ Unclear | ✔ |

Estimated Costs  (Fulfillment Only — Excluding Duties & Freight)

These are rough estimates. Actual pricing requires itemized quotes from each provider.

At 200 orders/month

|  | Flexport | ShipBob | Lansil |
| --- | --- | --- | --- |
| Fulfillment cost | ~$1,600 | ~$1,600 | ~$1,200 |
| Minimum floor | $5,000 | $275 | Unknown |
| You actually pay | $5,000 | $1,600 | ~$1,200–2,000 |
| Effective cost/order | $25 | $8 | ~$6–10 |

At 500 orders/month

|  | Flexport | ShipBob | Lansil |
| --- | --- | --- | --- |
| Fulfillment cost | ~$4,000 | ~$3,750 | ~$2,500–3,500 |
| Minimum floor | $5,000 | $275 | Unknown |
| You actually pay | $5,000 | $3,750 | ~$2,500–3,500 |
| Effective cost/order | $10 | $7.50 | ~$5–7 |

At 1,000 orders/month

|  | Flexport | ShipBob | Lansil |
| --- | --- | --- | --- |
| You actually pay | $8,000 | $7,500 | ~$5,000–7,000 |
| Effective cost/order | $8 | $7.50 | ~$5–7 |

Delivery Speed Comparison

|  | Flexport | ShipBob | Lansil | Floship |
| --- | --- | --- | --- | --- |
| SZ → US warehouse (air) | 3–7 days | 3–7 days | 3–7 days | 3–7 days |
| US warehouse → customer | 2–5 days | 2–3 days | 2–4 days | 2–5 days |
| US warehouse count | ~5 hubs | 60+ locations | 2 (NV, PA) | 4 (CA, TN, IN, NJ) |

ShipBob's 60+ warehouses deliver the fastest average domestic delivery because inventory sits closer to more customers.

5.  PROVIDER FIT BY PHASE

QC is handled separately from the FF/3PL provider: you personally in Phase 1, a dedicated SZ contractor in Phase 2, and an inspection firm in Phase 3. The provider choice is purely about FF + US fulfillment capability.

| Phase | QC | FF/3PL Role | Best Providers |
| --- | --- | --- | --- |
| Phase 1 (sample production <200/mo) | You, personally in SZ | None — ship DDP per-parcel | DDP carrier only (YunExpress / 4PX). No FF/3PL needed yet. |
| Phase 2 (early mass production 200–500/mo) | Dedicated SZ contractor | Bulk freight SZ → US + US warehousing + fulfillment | ShipBob/FreightBob (lowest minimums) or Lansil (if DG-capable) |
| Phase 3 (mature mass production 500–1,000/mo) | Inspection firm (sampling) | Same + scale | Flexport (best at scale) or ShipBob (best delivery network) |

6.  TRUSTWORTHINESS & TRACK RECORD

|  | Flexport | ShipBob | Lansil | Floship |
| --- | --- | --- | --- | --- |
| Years in business | 13 | 12 | 11 | 11 |
| Review volume | Thousands | Thousands | ~50 | Moderate |
| Financial stability | VC-backed | VC-backed | Private/bootstrapped | Private |
| Risk of shutdown | Low | Low | Moderate | Moderate |
| Customer support | Mixed — depends on account size | Mixed — depends on account size | Limited data | Limited data |

At 200–1,000 orders/month, you are a small account for both Flexport and ShipBob. Expect standard chat/email support with 4–24 hour response times — not white-glove treatment. Neither will roll out the red carpet at this volume.

7.  KEY RISKS & MITIGATIONS

| Risk | Mitigation |
| --- | --- |
| Flexport $5K/mo minimum in slow months | Budget for it, or start with ShipBob (lower minimums) and switch later. |
| Quality fade in mature production | Never drop to zero QC; periodic third-party inspections are cheap insurance. |
| Factory changes components without notice | Require written approval for any BOM changes in supplier agreement. |
| Provider doesn't handle lithium batteries | Verify DG/HAZMAT compliance before signing — this is a dealbreaker. |
| US warehouse loses / damages inventory | Confirm warehouse insurance policy. Start with small test shipment. |

8.  IMMEDIATE ACTION ITEMS

Now

☐ Request quotes from Tier 1 providers — Flexport, ShipBob/FreightBob, and Lansil Global

☐ Get DDP carrier quotes for Phase 1 — contact YunExpress, 4PX, and CNE for per-parcel rates with lithium battery surcharge

☐ Prepare your Phase 1 QC setup — define inspection checklist, tools, and process for personally reviewing sample units at the factory

☐ Begin identifying Phase 2 QC contractor candidates — part-time, Shenzhen-based, electronics inspection experience. Source via personal network, LinkedIn, or agencies.

Before Phase 2

☐ Finalize QC checklist — document every inspection point from Phase 1 learnings

☐ Set up chosen FF/3PL account and Shopify integration — do this before you need it

☐ Establish demand forecasting process — track order patterns from Phase 1 to predict inventory needs

Before Phase 3

☐ Vet QC inspection firms — get quotes from HQTS and Pro QC International

☐ Define quality fade monitoring — specify which materials/components to spot-check and acceptable tolerance ranges

☐ Review QC data from Phase 2 — confirm 3+ consecutive runs at <2% defect rate before graduating

9.  QUESTIONS TO ASK EVERY PROVIDER

When requesting quotes, include these specifics:

Product Specs

Smart glasses + charging case (lithium-ion battery, ~500 mAh) + smart ring

Total weight: ~0.2 kg per order

Class 9 Dangerous Goods — requires UN 38.3 compliance

Volume

200–1,000 orders/month (variable, growing)

Restock frequency: monthly or bi-monthly

Requirements

Shopify integration (real-time inventory sync, auto-fulfillment)

Lithium battery compliant storage and shipping

US return address and returns handling

2–5 day domestic delivery

Ask Specifically

What is your monthly minimum commitment?

Do you handle Class 9 Dangerous Goods (lithium batteries)? What are the surcharges?

Can you provide an itemized quote (receiving, storage, pick/pack, domestic shipping, freight, customs)?

Can your SZ warehouse receive QC-approved inventory from our Shenzhen operation for bulk consolidation and shipment?

What is your onboarding timeline?

Can you provide 2–3 references from electronics/hardware brands?